# Financial Modeling & Scenario Analysis

## Data Analyst: Mayur Mayank

## Client/Sponsor: Internal Portfolio / Strategic Finance Lead

## Purpose:

The goal of this project is to build a robust financial model to evaluate the impact of market volatility on net profitability. We are doing this to identify key risk drivers and provide data-driven recommendations for budget allocation in Q3/Q4.

## Scope / Major Project Activities:

| Activity | Description |
| --- | --- |
| Data Extraction | Cleaning and processing 24 months of historical P&L and market index data. |
| Model Construction | Building a dynamic Excel engine with Three-Statement integration |
| Scenario Testing | Running Monte Carlo simulations for "Bull," "Bear," and "Base" cases. |

## This project does not include:

- Real-time API integration (data will be static CSV/XLSX).

- ​Long-term macroeconomic forecasting beyond a 12-month window.

- ​Physical audit of financial records.

## Deliverables:

| Deliverable | Description/ Details |
| --- | --- |
| Interactive Dashboard | A "What-If" analysis tool allowing stakeholders to toggle market variables. |
| Executive Summary | A 2-page PDF highlighting the top 3 cost-saving opportunities. |
| Cleaned Dataset | A documented version of the raw data used for the model. |

## Schedule Overview / Major Milestones:

.

| Milestone | Expected Completion Date | Description/Details |
| --- | --- | --- |
| Technical Prerequisite | Feb 28, 2026 | Complete Google Course 5 (Analyze Data). |
| Draft Model Beta | March 2, 2026 | Core logic and formulas validated. |
| Final Project Launch | March 5, 2026 | Official Launch Date for Project. |

## *Estimated date for completion:

March 5, 2026