# Data Analysis Project: Lettuce Growth Analysis

## Data Analyst:  Mayur Mayank

## Client/Sponsor: Google Data Analytics Team

## Purpose:

The purpose of this project is to analyze the environmental factors affecting lettuce growth. By examining variables like pH levels, TDS (nutrients), and humidity, we aim to identify the ideal conditions that minimize the number of days required for plants to reach full maturity.

## Scope / Major Project Activities:

| Activity | Description |
| --- | --- |
| Data Cleaning | Checking the lettuce_dataset.csv for any missing values or errors in the pH and Growth Days columns. |
| Descriptive Analysis | Calculating the average pH level and humidity across the entire dataset to establish a baseline. |
| Correlation Testing | Analyzing the relationship between TDS (Total Dissolved Solids) and the time needed for maturity. |

## This project does not include:

- ​This project does not involve analyzing data from 2022 or earlier.

- ​This project does not include a financial cost-benefit analysis of the nutrients used.

- ​The analysis is limited to the provided Kaggle dataset and does not include external weather data.

## Deliverables:

| Deliverable | Description/ Details |
| --- | --- |
| Summary Report | A document summarizing the average environmental conditions (pH, Humidity, Temp). |
| Growth Correlation Chart | A visual representation showing how TDS levels impact growth duration. |
| Final Recommendation | A brief list of the "Ideal Growth Conditions" based on the data findings. |

## Schedule Overview / Major Milestones:

| Milestone | Expected Completion Date | Description/Details |
| --- | --- | --- |
| Data Exploration | February 6, 2026 | Completion of SMART questions and initial dataset review. |
| Analysis Completion | February 9, 2026 | All averages and correlations calculated in Google Sheets. |
| Final SOW Submission | February 11, 2026 | Final document saved and submitted for the assignment. |

## *Estimated date for completion:

11th Feb, 2026